GLYDE

Feature State Analysis

Current State vs. Optimal | Gaps | Action Plan

March 2026 | Deep Codebase Audit

# Executive Summary

This document is the result of a deep, file-by-file audit of every feature in the Glyde codebase. For each feature area, we assess: current implementation state, what an optimal version looks like, specific gaps, bugs found, and a prioritized action plan. The audit covered 200+ source files across backend agents, services, tools, API routes, and frontend components.

## Master Scorecard

| Feature | Complete | UX | Code | Backend | Mobile | Tests | Overall |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Calendar & Events | 7/10 | 7/10 | 5/10 | 8/10 | 7/10 | 1/10 | B- |
| Agent System | 8/10 | 7/10 | 5/10 | 8/10 | 7/10 | 3/10 | B |
| Memory (Zep) | 5/10 | 6/10 | 5/10 | 6/10 | 6/10 | 1/10 | C+ |
| Tasks | 6/10 | 5/10 | 5/10 | 7/10 | 5/10 | 1/10 | C+ |
| Goals | 7/10 | 6/10 | 6/10 | 7/10 | 6/10 | 1/10 | B- |
| Projects | 6/10 | 5/10 | 6/10 | 7/10 | 5/10 | 1/10 | C+ |
| Aspects | 8/10 | 8/10 | 8/10 | 8/10 | 8/10 | 1/10 | B+ |
| Friends/Social | 9/10 | 9/10 | 8/10 | 9/10 | 9/10 | 1/10 | A- |
| Notes | 6/10 | 6/10 | 4/10 | 6/10 | 5/10 | 1/10 | C+ |
| Ratings | 7/10 | 8/10 | 7/10 | 7/10 | 7/10 | 1/10 | B |
| Rules | 8/10 | 8/10 | 9/10 | 9/10 | 8/10 | 1/10 | B+ |
| Profile | 7/10 | 8/10 | 8/10 | 9/10 | 8/10 | 1/10 | B |
| Reminders | 7/10 | 7/10 | 7/10 | 7/10 | 7/10 | 1/10 | B- |
| Infrastructure | 7/10 | 6/10 | 6/10 | 8/10 | 6/10 | 2/10 | B- |

The single biggest systemic issue across every feature: test coverage is near zero. The CLAUDE.md mandates 80% minimum; current coverage is estimated at 20-30%. Every other issue compounds without tests to catch regressions. The second systemic issue: 71+ console.log statements in production code, violating the project’s own coding standards.

# 1. Calendar and Events

## Current State

The calendar is Glyde’s most feature-rich system. It supports day/week/month views, recurring events with RFC 5545 RRULE parsing, Google Calendar bi-directional sync via OAuth, multi-calendar mapping to aspects, real-time updates via Supabase subscriptions, conflict detection on creation, friend event visibility, and post-event reflections. The backend has 11 calendar tools and the frontend Calendar.tsx component handles complex overlap layout calculations.

## Optimal Version

A best-in-class AI calendar would combine Fantastical’s natural language parsing, Google Calendar’s drag-and-drop rescheduling, Notion Calendar’s database integration, and Motion’s AI scheduling. It would have energy-aware scheduling (suggesting optimal times based on biometric data), automatic buffer time between locations, attendee management with RSVP tracking, and proactive conflict resolution.

## Specific Gaps Found

- Drag-and-Drop Not Implemented: Calendar.tsx has draggingEvent and dragPreview state defined (lines 32-33) but zero handler code. State setup without functionality.

- All-Day Timezone Bug (HIGH): All-day events stored with specific UTC times. Calendar.tsx line 299 uses .toDateString() which is local browser time. An event on March 15 UTC displays on March 14 for PST users.

- No Conflict Detection on Update: create-event.ts checks conflicts, but update-event.ts does NOT. Users can move events into conflicts with no warning.

- Single Instance Updates Blocked: update-recurring-event.ts returns error for single instance scope (line 61) even though the API supports it via updateRecurringEventInstance.

- Outlook Integration Incomplete: MicrosoftCalendarSyncService exists (460 lines) but no API routes or agent tools wire to it.

- Calendar.tsx is 1,674 lines: Double the 800-line maximum. Needs extraction into sub-components (view renderers, event cards, overlap calculator).

- 23+ console.log in calendar tools: Every tool file uses console.log with emoji prefixes instead of structured logging.

- Recurring Instance Conflicts (HIGH): When create-event finds a recurring instance conflict, it deletes only that one instance, not all overlapping instances. Partial resolution leads to inconsistent state.

- No Search: search-events.ts exists but returns unfiltered results. No full-text search, no date-range filtering, no location/attendee search.

- No Attendee Management: No guest list, no RSVP tracking, no meeting invitation workflow.

## Action Plan

- Week 1: Fix all-day timezone bug; add conflict detection to update-event.ts; enable single instance updates in recurring tool.

- Week 2: Split Calendar.tsx into CalendarGrid, EventCard, OverlapCalculator, AllDayBanner sub-components (<400 lines each).

- Week 3: Implement drag-and-drop rescheduling with optimistic UI updates.

- Week 4: Wire Outlook integration; add event search with full-text + date range filtering.

- Q2: Attendee management; energy-aware scheduling; commute buffer estimation.

# 2. Agent System

## Current State

Glyde runs three LangGraph agents on GPT-5.1. ConversationAgent is the main chat interface with access to 55+ tools across 14 categories, parallel data fetching, vision support, and Zep memory integration. InteractionAgentGerald proactively creates suggestions with 5 interaction types (yes/no, multiple choice, text, rating, time suggestion). MaintenanceAgentMargaret audits data hygiene. The ToolRegistry singleton organizes all tools with special filtering for Gerald.

## Optimal Version

The optimal agent system would have: structured logging throughout (not console.log), robust error recovery with circuit breakers for external APIs, streaming with a standardized protocol (not custom STATUS markers), explicit guardrails in system prompts, enforced rate limits per interaction type, dynamic context window management based on query complexity, and tool metrics collection for observability.

## Specific Gaps Found

- 71+ console.log Statements: Across all agent code, including emoji prefixes. The project’s own CLAUDE.md bans console.log in production. This is the most pervasive code quality violation in the codebase.

- Graph Sync Disabled (CRITICAL): BaseAgent lines 176-196 have three TODO comments about implementing periodic aggregation for task completions, goal progress, and calendar patterns. All disabled. Zep graph never accumulates longitudinal data.

- Gerald Rate Limiting Missing: Config says maxPendingInteractions: 2, but no code enforces this. Gerald can potentially spam users with unlimited interactions.

- Custom Streaming Protocol Fragile: Uses [STATUS:message] inline markers parsed by regex. If message content contains literal [STATUS:], parsing breaks. Should use Vercel AI SDK data stream protocol.

- No System Prompt Guardrails: ConversationAgent’s 2000+ line prompt has no section on: when to refuse requests, rate limiting guidance, tool exhaustion warnings, or conflict resolution between user requests and rules.

- ChatBot.tsx Three Sources of Truth: Messages live in React state, localStorage, AND API. Sync issues occur on reload because frontend generates msg_${Date.now()} IDs that don’t match API-generated IDs.

- No Circuit Breaker for Zep: Every request tries to initialize Zep. If Zep is down, every request adds latency. No fail-fast pattern.

- Margaret Too Shallow: Analysis limited to 50 aspects, 50 goals, 80 tasks. No temporal analysis (stale task detection), no confidence scoring, no Zep pattern integration.

- Generic Error Messages: ConversationAgent catch-all returns vague “encountered an error” with no context for debugging. Users can’t tell what went wrong.

## Action Plan

- Week 1: Replace all 71+ console.log with structured logger. Add circuit breaker for Zep initialization.

- Week 2: Implement Gerald’s maxPendingInteractions enforcement. Add guardrails section to ConversationAgent prompt.

- Week 3: Migrate streaming to Vercel AI SDK format (or properly escape STATUS markers). Fix ChatBot.tsx message ID sync.

- Week 4: Enable graph sync with periodic batch aggregation (not per-action). Expand Margaret’s analysis limits and add temporal checks.

# 3. Memory System (Zep)

## Current State

Glyde uses Zep Cloud with a dual-graph architecture: per-user graphs and a central group graph. ZepMemoryService manages conversation threads, and ZepGraphService defines a custom ontology with 6 entity types (CalendarEvent, Task, Goal, Pattern, TimeBlock, UserPreference). Memory tools include unified search and pattern management.

## Optimal Version

The optimal memory system would have: active graph sync for all entity types, thread-based context retrieval that adapts to query relevance, cross-user pattern insights from the central graph, proactive memory surfacing during conversations (not just search), and a feedback loop where the user can correct or reinforce memories.

## Specific Gaps Found

- Graph Sync Completely Disabled: The most significant architectural gap. Custom ontology exists with 6 entity types but nothing populates them. Only conversation messages go to Zep; tasks, goals, calendar events never accumulate in the graph.

- Thread ID Collision Risk: Uses timestamp-based IDs (thread-${userId}-${timestamp}). High-frequency requests within the same millisecond could collide. Should use UUIDs.

- No Thread Cleanup: Threads accumulate indefinitely with no TTL or archival policy.

- Central Graph Unused: Defined in ZepGraphService but no visible code queries it for cross-user intelligence.

- Memory Context Not Adaptive: Fixed context window (last N messages + summary). No relevance scoring to select the most pertinent memories for each query.

## Action Plan

- Week 1: Switch to UUID-based thread IDs. Implement thread TTL (60 days).

- Week 2: Enable graph sync with batch aggregation job (daily cron). Start with task completions and goal check-ins.

- Week 3: Add relevance-scored context retrieval. Use query embedding to select most relevant memories.

- Q2: Implement central graph intelligence. Build feedback loop for memory correction.

# 4. Tasks

## Current State

Tasks support CRUD operations, status filtering (pending/in_progress/completed/cancelled), priority levels, due dates with fuzzy matching, completion tracking with notes, parent goal linking, energy requirements, estimated duration, project tagging, and aspect categorization. Six agent tools handle task operations.

## Optimal Version

A best-in-class task system (matching Todoist/Things 3) would add: subtasks with hierarchy, task dependencies (blocked-by relationships), bulk operations, recurring task instance generation, smart lists with saved filters, task templates, time tracking, keyboard shortcuts, and a dedicated tasks page with multiple view modes (list, kanban, timeline).

## Specific Gaps Found

- No Dedicated Tasks Page: Tasks are embedded in GoalsByAspect.tsx. No standalone /tasks route. Users have nowhere to see all their tasks in one place.

- No Subtasks: No hierarchical task structure. Every competitor offers this.

- No Task Dependencies: No blocked-by or blocks relationships. Can’t model “code review before merge.”

- No Bulk Operations: Can’t multi-select and complete/delete/reschedule. Each task requires individual API calls.

- Recurring Tasks Not Functional: recurring_pattern field exists as JSON but no instance generation, no recurrence editor, no way to complete one instance without affecting the series.

- Fuzzy Matching Duplicated: Same search logic copied across update-task.ts, delete-task.ts, search-tasks.ts, and goal tools. Should be extracted to a shared utility.

- Console.log with Emoji: update-task.ts line 20 and delete-task.ts line 21 use emoji-prefixed console.log, violating both the no-emoji and no-console-log rules.

- No Cycle Detection: parent_goal_id links could create circular references with no validation.

## Action Plan

- Week 1: Create dedicated TasksPage.tsx with list view. Extract fuzzy matching to shared utility.

- Week 2: Implement subtask data model and UI (parent_task_id FK, nested display).

- Week 3: Add bulk operations API endpoint and multi-select UI.

- Week 4: Implement recurring task instance generation with proper recurrence editor.

# 5. Goals

## Current State

Goals support SMART and OKR types, status tracking, progress percentage, key results arrays, check-ins with mood/confidence/obstacles/wins, priority scoring, energy requirements, review frequency, time horizons, and parent goal linking for sub-goals. Five agent tools cover goal operations.

## Optimal Version

An optimal goal system would add: milestone tracking with visual progress markers, goal dependency chains, analytics with trend visualization (progress over time), goal retrospectives, deadline reminders tied to the notification system, goal templates, and gamification elements (streaks, achievement badges). Check-in data would feed into Zep for pattern recognition.

## Specific Gaps Found

- No Analytics/Visualization: Check-ins are recorded but never aggregated. No graphs showing progress over time, no trend analysis, no confidence trajectory.

- No Milestone Tracking: Goals go from 0% to 100% with no intermediate markers. Long-term goals need visible milestones.

- Check-in Validation Missing: mood_rating and confidence_level should be 1-5 but no runtime validation enforces this range.

- Graph Sync Disabled: create-goal.ts line 43 has TODO about implementing selective sync. Goal progress never reaches Zep graph.

- GoalForm.tsx is 23KB: Duplicates time picker logic that’s identical in TaskForm.tsx (24KB). Should extract shared date/time picker component.

## Action Plan

- Week 1: Add check-in validation (1-5 range). Extract shared date/time picker from GoalForm and TaskForm.

- Week 2: Build goal analytics: progress over time chart, check-in mood trends, confidence trajectory.

- Week 3: Implement milestone data model and visual progress markers.

- Q2: Goal templates. Zep graph integration for pattern recognition from check-in data.

# 6. Projects

## Current State

Projects support CRUD with archive/unarchive, aspect association, deadline tracking, flexible details JSON, and task/event tagging. Seven agent tools cover project operations. Frontend has ProjectsPage with grouped tasks and events view.

## Optimal Version

An optimal project system would add: project phases/milestones, completion percentage calculated from child tasks, kanban board view, project templates, budget tracking, timeline/Gantt view, sub-projects, duplicate/clone functionality, and project analytics (velocity, burndown).

## Specific Gaps Found

- No Completion Tracking: Projects have no calculated progress. Unlike goals, there’s no way to see what percentage of a project’s tasks are done.

- details Field is Untyped JSON: No schema validation or type safety for the flexible details field.

- No Project Status Workflow: Only active vs. archived. No planning/in-progress/review/completed states.

- Missing Agent Tools: No get_project_progress, get_project_tasks, or get_project_summary tools. Agent can’t give a quick project overview.

- No Uniqueness Constraints: Users can create multiple projects with identical names. No (user_id, name) unique check.

## Action Plan

- Week 1: Add computed completion percentage from child task statuses. Add project status workflow.

- Week 2: Create get_project_summary tool for agent. Add uniqueness validation.

- Week 3: Project templates. Kanban view for task management within projects.

# 7. Aspects

## Current State

Aspects are Glyde’s most polished feature. They support full CRUD with archive, 30-color palette with hash-based consistency, icons, context data (typical duration, energy required, best time of day, prerequisites, related goals), display ordering with drag-reorder, shared aspects with member roles (owner/editor/viewer), and visibility controls.

## Gaps

- No Aspect Analytics: Can’t see how many events/tasks/goals per aspect, or time spent per aspect.

- No Aspect Hierarchy: Can’t nest aspects (e.g., Work > Stanford > CS229).

- Rigid Coupling: All tasks/goals/events require an aspect. No support for temporarily unsorted items.

## Action Plan

- Week 1: Add aspect analytics (event/task/goal counts, time allocation).

- Q2: Consider aspect hierarchy for power users. Add optional aspect assignment for quick-capture workflows.

# 8. Friends and Social

## Current State

This is Glyde’s highest-scoring feature. Friend requests, discovery, notes, aspect tagging, block/unblock, shared aspects with roles, shared events with member management, excellent mobile/desktop layouts, debounced search, proper analytics tracking, and clean error handling. FriendsSection.tsx is well-organized with three-tab design.

## Gaps

- No In-App Messaging: Friends can share aspects and events but can’t chat. Only personal notes about friends.

- No Activity Feed: Can’t see when friends update shared aspects or events.

- FriendsSection.tsx at 826 Lines: Near the 800-line limit. Should preemptively extract sub-components before it grows further.

- Uses JavaScript confirm(): Delete operations use browser confirm() instead of a styled modal. Breaks mobile UX.

## Action Plan

- Week 1: Replace confirm() with styled modal. Extract FriendsSection sub-components.

- Q2: Activity feed for shared aspect/event changes. Consider lightweight messaging.

# 9. Notes

## Current State

Notes support CRUD with aspect linking, status workflow (draft/active/archived), and horizon dates. Frontend shows notes alongside goals in a dual-panel layout.

## Specific Gaps Found

- NotesPage.tsx is 55KB (CRITICAL): 2.5x the 800-line maximum. The single largest file violation in the codebase. Must be decomposed.

- plan_id vs notes_id Bug: notesService.ts line 120 uses plan_id parameter when calling update/delete, suggesting the table was renamed from plans to notes but the service wasn’t fully updated.

- No Rich Text Editor: Plain text only. No markdown rendering, no formatting, no inline images.

- No Search: Can’t search within notes. For a notes feature, this is fundamental.

## Action Plan

- Week 1: Fix plan_id bug. Split NotesPage.tsx into NotesList, NoteEditor, NoteCard (<400 lines each).

- Week 2: Add full-text search. Add markdown editor with preview.

- Q2: Rich text editing with formatting toolbar.

# 10. Ratings

## Current State

Ratings support 1-10 scoring with visual dot selectors, topic tracking, historical data, trend calculation (comparing latest vs. previous), aspect linking, and color-coded score badges. Clean component structure with ScoreDots, TrendBadge helpers.

## Gaps

- No Graphs/Charts: Historical data exists but is only shown as cards with trend arrows. No line charts, no heatmaps, no time-series visualization.

- No Correlations: Can’t see how energy ratings correlate with productivity ratings, or how mood trends with sleep.

- No Scheduled Rating Prompts: Users must remember to rate. Gerald could prompt at configurable times.

## Action Plan

- Week 1: Add Recharts line graphs for rating history. Add date-range filtering.

- Week 2: Build correlation view (energy vs. mood vs. productivity scatter plots).

- Q2: Gerald-triggered rating prompts. Rating export to CSV.

# 11. Rules

## Current State

Rules are the second-best feature after Social. They support CRUD, priority ranking (1-10), enable/disable toggling, source tracking (manual vs. agent), auto-injection into agent system prompts, and search. Backend includes duplicate detection and formatRulesForPrompt for clean agent integration.

## Gaps

- No Conditional Logic: Rules are text-only. Can’t express “IF it’s a weekday AND after 6pm THEN no work meetings.”

- No Rule Conflict Detection: Two rules can contradict each other with no warning.

- No Rule Analytics: Can’t see how often the agent follows or overrides each rule.

## Action Plan

- Week 2: Add rule conflict detection (semantic similarity check between rules).

- Q2: Rule analytics tracking. Explore conditional rule syntax.

# 12. Infrastructure and Code Health

## Critical Systemic Issues

### A. Test Coverage: ~20-30% (Target: 80%)

This is the single most blocking issue for production readiness. Only 2 E2E tests (login, calendar) and agent behavior tests were found. No unit tests for services, no API integration tests, no React component tests. The project has vitest and Playwright configured and ready, but nearly empty test suites.

### B. SupabaseService.ts: 3,024 Lines

Nearly 4x the 800-line maximum. This monolith handles events, tasks, goals, aspects, profiles, chat, activity logging, and more. It should be decomposed into domain-specific services: EventService, TaskService, GoalService, ChatService, ActivityService.

### C. 71+ console.log in Production Code

Every backend file uses console.log instead of the structured logger mentioned in CLAUDE.md. Many include emoji prefixes. A single find-and-replace migration to a proper logger would fix this, but it touches nearly every file.

### D. Large Frontend Components

Calendar.tsx (1,674 lines), ChatBot.tsx (1,676 lines), NotesPage.tsx (55KB), GoalsByAspect.tsx (33KB), EventFormUnified.tsx (36.5KB). All exceed guidelines and are difficult to test, review, and maintain.

### E. No React Error Boundary

Unhandled React errors cause white screens with no recovery path. A single ErrorBoundary wrapper around route components would prevent this.

### F. No Retry Logic or Circuit Breakers

Failed API calls to OpenAI, Zep, or Tavily fail immediately with no retry. If Zep is down, every request tries and fails, adding latency across the board. Standard patterns (exponential backoff, circuit breaker with fallback) would significantly improve reliability.

## Security: Strong

No hardcoded secrets. Zod validation for environment variables. Input sanitization and UUID validation in API middleware. RLS policies on all Supabase tables. Rate limiting configured. CORS properly scoped. JWT auth with dual fallback. The security posture is solid.

## TypeScript: Strong

Strict mode enabled with noImplicitAny, strictNullChecks, and noImplicitReturns. Frontend adds exactOptionalPropertyTypes and noUncheckedIndexedAccess. Minimal and justified any usage (JSON columns). Would benefit from branded types for IDs (UserId, AspectId) to prevent cross-type assignment.

# Master Action Plan

Prioritized by impact and ordered by dependency chain:

## Phase 1: Code Health (Weeks 1-2)

- 1. Replace 71+ console.log: Migrate to structured logger across all backend files. Single largest code quality improvement.

- 2. Fix critical bugs: All-day timezone bug, plan_id parameter bug, Gerald rate limit enforcement, conflict detection on event updates.

- 3. Split SupabaseService: Extract EventService, TaskService, GoalService, ChatService, ActivityService. Each under 400 lines.

- 4. Add Error Boundary: Wrap all route components. Prevent white screens on unhandled errors.

## Phase 2: Test Coverage (Weeks 3-4)

- 5. Service unit tests: 80% coverage for all extracted services. Use vitest with Supabase mocks.

- 6. API integration tests: Test all 60+ endpoints with authenticated requests.

- 7. Component tests: React Testing Library for critical components (Calendar, ChatBot, forms).

- 8. E2E expansion: Playwright tests for task CRUD, goal check-ins, aspect management, friend workflows.

## Phase 3: Feature Gaps (Weeks 5-8)

- 9. Create TasksPage: Dedicated task management view with list/filter/search. Most glaring UX gap.

- 10. Enable Zep graph sync: Daily batch aggregation for tasks, goals, events. Unlocks longitudinal intelligence.

- 11. Drag-and-drop calendar: Implement the handlers for the already-defined state. High user-experience impact.

- 12. Split large components: Calendar.tsx, ChatBot.tsx, NotesPage.tsx into sub-components under 400 lines each.

- 13. Notes overhaul: Fix plan_id bug, add search, add markdown editor.

- 14. Rating visualization: Add Recharts graphs for rating history and correlations.

## Phase 4: Polish (Weeks 9-12)

- 15. Subtasks and dependencies: Task hierarchy and blocked-by relationships.

- 16. Bulk operations: Multi-select and batch actions for tasks, events, goals.

- 17. Recurring task generation: Proper instance creation and recurrence editor.

- 18. Goal milestones and analytics: Progress charts, check-in trends, milestone markers.

- 19. Streaming protocol migration: Move to Vercel AI SDK format. Fix ChatBot message ID sync.

- 20. Agent prompt guardrails: Add refusal patterns, rate limiting guidance, conflict resolution instructions.

Each phase builds on the previous. Code health enables confident refactoring. Tests enable confident feature work. Feature gaps close the most visible UX holes. Polish raises everything to production quality.